## Slide 1
2018
Project Status
EIS 2018 IR&D
EIS Axios: Cloud Computing Data Processing

## Slide 2
  Back-End Framework Development
    Continue with the testing and bug fixing of the current framework.
  Front-End GUI Development
    Develop a front-end or GUI to allow users to manage modules as well as to command and control running threads
    Incorporate a configuration page to facilitate system administration
    Incorporate the use of Lambda functions
  NiFi Integration
    Continue the NiFi Integration to allow selection of target resource for task allocation.
  Elastic Search / Kibana
    Incorporate Elastic Search and Kibana to the framework for data analysis.
2
Project Overview
Technical Approach
We propose implementing this IRAD to be cloud agnostic, but tested on AWS. We think this approach is reasonable because of some important government implementations of IC-ITE, such as C2S and GovCloud, are built on AWS.
Cloud Computing Data Processing Project Summary
With their stated intentions to migrate data processing to cloud computing architectures such as IC-ITE, continued viability with our customers requires that we develop tools and approaches to operate in the cloud environment.
The Cloud Computing Data Processing IRAD will take advantage of components, such as EC2, RDS, EMR, and CloudWatch, provided by cloud computing services for resource allocation
The goal is to create an engine and a framework that will facilitate the addition and integration of processing modules for data analysis and dissemination
Most of the framework development is covered under the Seven Hills contract. Same framework will be used in this IRAD
The end product will provide:
  Graphical User Interface to configure the system and to manage components
  All basic modules to interact with the different components from the cloud provider
  A set of API to quickly develop and integrate custom modules to be used on a system
  An engine that will tie them together
  Better integrated NiFi application
  Integration with search engines such as Elastic Search and Kibana
Notes: 07/29/17
2

## Slide 3
ASSETS: Cloud Computing Accomplishments
  Back-End Framework Development
    Created a white paper explaining CCDP goals for patent submission
    Continue testing and integration with front-end GUI.
    Implemented a mock virtual environment to facilitate testing
  Front-End GUI Development
    Enabled adding new modules to the framework
    Allowing users to upload and configure custom modules
    Improvements to the GUI is being done on a need basis
  Elastic Search
    All CCDP Agents heartbeats are now stored in a ElasticSearch database.
    Added web application to query and monitor real-time overall status of the cluster
    Adding more features and views to the web application
  Other Tools Integration
    None.

## Slide 4
ASSETS: Cloud Computing Financial Status
Chart: Budget: $50k -- Remaining $24k
| Budget Remaining | System Status App | Frontend
 | 0.48 | 0.4524 | 0.0676

## Slide 5
ASSETS: Cloud Computing Background Information: Graphical User Interface

## Slide 6
ASSETS: Cloud Computing New Module

## Slide 7
ASSETS: Cloud Computing Module Arguments

## Slide 8
ASSETS: Cloud Computing Arguments Help

## Slide 9
ASSETS: Cloud Computing Background Information: Status Page
Need New Image From Tatiana

## Slide 10
ASSETS: Cloud Computing Next Steps
  Keep working on uploading, editing, and removing modules through the GUI
  Enable system administrators to configure the framework through the web
  Create a configuration page to configure the framework
  Facilitate access to the elastic search database to the modules
  Continue incorporating additional big data processing into the framework
  Continue the framework testing and development
  Explore possible uses inside and outside LGS