## Slide 1: EIS 2018 IRaD – CCDP (Cloud Computing Data Processing)
Budget: $50k
Spending through 10 Feb 2018: $8k
Accomplishments through 9 Feb 2018:
  New developer getting up to speed of how the system works and the direction is going
  Elastic Search and Kibana installed and accessible
First Quarter Planned Milestones:
  Train new developer
  Integrate Elastic Search and Kibana
Programs/Pursuits supported by IRAD:
  Seven Hills
Project Contact: Oscar Ganteaume, oganteaume@lgsinnovations.com, (703) 665-7259
  Continue with framework testing and bug fixing
  Develop GUI to allow users to manage and control modules and running threads
  Develop configuration page for system administration
  Incorporate the use of Lambda functions
  Continue the NiFi Integration
  Incorporate Elastic Search and Kibana to the framework for data analysis.
  Framework
    Implement framework to be cloud agnostic
    Use AWS as testing platform due to current government implementations of IC-ITE such as C2S and GovCloud
    Facilitates dynamic resource allocation
    Incorporate other processing frameworks such as NiFi
  Visualization
    Provide metrics of system’s performance for status
  Graphical User Interface
    Facilitate the interaction between system and users by providing different user interfaces